Assignment 2: Product backlog

Team: Direct Democracy

Project Title: Direct Democracy

## Members:

1. Gregory Brinkman
2. Demarco Ewings
3. Ourania Spantidi
4. Chase Melvin

|  |  |  |  |
| --- | --- | --- | --- |
| **Registered user login** | | | |
| As a user, I want to login to the music app, so that I can view my subscribed contents and vote for bills. | | | |
| Acceptance criteria:   1. User is logged in upon verification of correct username and password. 2. Successful login takes the user to the dashboard. 3. Appropriate message is shown upon failed login attempt. 4. Three failed login attempts in a row demands captcha solving. 5. Five failed login attempts in a row locks the account. | | | |
| Story source: SRS - FR1 | | | |
| Estimate: 15 man-hours | Risk: Low | Value: High | Priority: M |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Voting** | | | |
| As a user, I want be able to cast a vote in the app, so that I can make use of the app’s main utility. | | | |
| Acceptance criteria:   1. Bill is displayed to the user with a brief description along a title. 2. User can thumb-up or thumb-down a bill. 3. User can see a post voting screen with the percentage of thumb-ups and thumb-downs so far casted. 4. User can navigate through bills by sliding the screen right. | | | |
| Story source: SRS – FR2 | | | |
| Estimate: 25 man-hours | Risk: Medium | Value: High | Priority: M |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Access to Voting Subject** | | | |
| As a user, I want to be able to have access to information surrounding the vote subject, so that I can have all the available information before I get to cast my vote on a bill. | | | |
| Acceptance criteria:   1. Voting subject contains news stories where the subject was mentioned, the text of the document being signed, and the official name of the item being voted on. 2. User can select which story to follow and gets redirected to the original website where the story can be found. 3. If no stories at all are found, a “No related stories found” message pops up to the user. 4. User can use a scroll bar option to navigate through different stories if there are more than 3 available. | | | |
| Story source: SRS – FR3 | | | |
| Estimate: 18 man-hours | Risk: Medium | Value: Medium | Priority: S |